Annex 7

# Specific recommendations for NFIS IT development

In principle, any IT long term implementation plan should be designed to suit final optimal result required, without being limited in its architecture and conception by possible present poor infrastructure status and context. This since IT development doesn’t follow standard development speed, rather can take place at a much more intensive pace than any other sector.

On the other hand, short term set-up must respond to immediate needs and budget, and must take into consideration the actual context of implementation.

- The Mission is aware of current Eritrea IT poor development, but also considers there is room for improving NFIS IT set-up, keeping in mind the role NFIS should play in a long-term perspective at national level, as well as the possible improvements which may occur in national infrastructures.

- This prompted the Mission to formulate a number of specific technical recommendations, divided in activities for the short- and medium term and activities for the long term, which should be intended as a menu of options to be carried out in different moments in the future, to achieve an optimum NFIS IT system.

- Indications are provided for timing and amount of expertise required. NFIS and the Project will decide the modalities for securing this expertise, among options available of national or international consultants, training of NFIS staff, contractual services with national firms, etc.

- Activities to be carried out in the short and medium term

- A data collection process should be set-up, to bring information from village to Zoba Data Base (DB). The collection process should be designed by NFIS, in collaboration with Zoba staff, on the basis of the needs of all stakeholders involved into the data collection, gathering and initial analysis process. The data collection process should be formalized. Further, in order to ensure the data quality, a validation procedure should be set-up.

- Output: a detailed data flow diagram and validation procedure protocol.

- Inputs: Database Manager Expert, 10 days

- Data entry should be performed at the lowest possible level (Kebabi level or at least Zoba level) and could be manual for the time being. The data collection model based on data entry at Kebabi level would be much more effective, in comparison to a model based on Zoba level data entry.

- Output: Data entry procedure for Zoba and possibly Kebabi levels.

- Inputs: Database Manager Expert (5 days)

- Village information should be organized at Zoba level in a local database. A Database expert should support local staff in order to develop Zoba Database. Considering that only part of the information contained into Zoba database will be needed at the NFIS level and in order to avoid data losses during data elaboration, an export file data format should be developed. Usually this should be an Ascii format file, but it could also be produced with other documented data format (MS Access, Dbase, etc). Wherever a reliable telephone line exists, data should be transferred through a modem connection “point to point”, between Zoba’s and NFIS PC. This will require the supply of analogical modems to Zoba FIC if they are not available already, but it is a more efficient system under present circumstances, in comparison with present data communication systems (telephone and fax).

- Output: physical structure document of Zoba Database and related export file.

- Inputs: Database Manager Expert (5 days in each Zoba) and IT Communication Expert (5 days, overall)

- Each NFIS partner institutions should organize its information into a database. These databases should be developed on MS Access with some help from NFIS staff. The Institutions will share part of this information with NFIS, as they already do now, for its own purpose of consolidated analyses and diffusion. The Mission suggests integrating this information into a national database that could be set up in NFIS infrastructure. Of course NFIS should support each partner institutions in verifying the compliance of chosen DB data model. Further, NFIS database software should be MS SQL Server, in order to have full compatibility with MS Access, which is the software presently used by NFIS. Alternatively, the software open source MySQL could be used, to allow a more flexible data structure. An advanced information research application should be used. Users could request information about NFIS database through a users’ friendly interface.

- Output: NFIS DB physical description model and Z-FIS DB physical description model; first version of NFIS DB and related management software.

- Inputs: Database Manager Expert (15 days) and Software Developer (10 days)

- The Mission suggests supporting the GIS/Remote Sensing Unit of MoA both to develop a spatial geographic database and to reinforce GIS data analysis capacity. GIS database should be based on the Open GIS Consortium specifications. GIS data analysis should be focused on spatial data overlay/intersect and spatial data merging. According to the Project plan, the sustainable livelihoods zoning will require a strong know-how in GIS analysis at Zoba level. In fact the production of second level information and complex spatial analysis will be necessary to give a real added value to the Project.

- Output: this activity should produce the GIS data physical structure.

- Inputs: GIS Expert (15 days)

- The NFIS Website was built up very recently, and it would be very interesting to follow users’ access reports, to identify which sections will be mostly visited, as well as those with possible access or contents problems. The final result should be the optimization of the whole Website.

- Output: identify the appropriate Website Report software to buy; relevant training.

- Inputs: Website Manager Expert, 3 days

Activities for the long term

- In order to improve data dissemination, a new Website access-restricted area should be developed, accessible only to registered users. These will be able to perform queries on NFIS database through a users’ friendly interface.

- Output: this activity should produce a new website section and the related database.

- Inputs: Web developer (10 days) and Database manager (3 days)

- The passive security of backup data support in developing countries is very important, since the simple backup of data cannot be relied upon. In fact, the probability of injury or accident is higher in an African country than elsewhere. Thus, after a detailed analysis of the Project security environment, the Mission recommends setting up a data and system security protocol.

- Output: data and system security protocol.

- Inputs: System Administrator Expert, 8 days

- Further, the Mission recommends stronger security procedures for backup storage. The system manager or the security responsible will have to carry out the following security related activities:

- beside the standard backup procedure, make one more copy of all satellite images data file and organize a new archive in some other office of Asmara (for instance FAO Asmara office). This to prevent damage to the database from fire or some other injury;

- identify which are the workstations involved in data production activity and backup daily all directories and file used for data production and quality control;

- build a backup system with optical support (CD-RAM, DVD-RAM, etc.) instead of magnetic support (DAT 4 mm, DAT 8 mm, etc.), due to higher temperature and time related integrity problems in the latter.

- The Mission found a general weakness on NFIS Website accessibility by disabled people, since this is not available in WC3 CSS (Cascading Style Sheets) accessibility standard. Although at the moment this feature is not urgent, it should nevertheless be taken into consideration for the future. Therefore the Mission proposes to develop a WC3 standard Website version in the mid-term. Among others, one of the benefits will be the independent device accessibility of XML-based applications (for instance it will be very easy to send the Outlook “Highlights” via text messages on cellular phone to selected users).

- Output: new Website version WC3 compliant.

- Inputs: WEB Developer Expert, 15 days

- Further, in consideration of the present GIS data structure provided by Africover project, and of the opportunities offered through its spatial metadata producer by the new ESRI Arc GIS version, the Mission suggests upgrading the Arc/View software to ArcGis. This will allow the rapid production of a spatial meta-database. The continuous up-dating of such meta-database is crucial, as this will be most probably one of the most important parts of NFIS data search module.

- Output: this activity should produce GIS Meta database and the indication for the developing of NFIS Spatial data search module.

- Inputs: GIS Expert, 5 days

These standards became mandatory through a recent EU regulation